## Slide 1
John Nolan & Rachel Davies
XP @ Connextra

## Slide 2: The Connextra Story
Web technology company products & services:
  Sidewize bar
  Active Ad workbench
Established in May 1999 on XP principles
  Development team assembled by John Nolan & Tim Mackinnon
See http://www.connextra.com

## Slide 3: XP was a good fit for us
“XP is a lightweight methodology for small to medium sized teams developing software in the face of vague or rapidly changing requirements.”
Extreme Programming Explained - Kent Beck (Addison Wesley 2000)

## Slide 4: We used all the XP Practices
Planning game
Small releases
Simple Design
Testing
  Unit
  Functional
  Test First
Refactoring
Pair Programming
Collective Ownership
Continuous Integration
Sustainable Pace
Onsite Customer
Coding Standards
Metaphor

## Slide 5: Reinforcing Practices

## Slide 6: Customer team
XP customer, our Marketing team
Reponsible for:
  product direction
  budgets
  sales forecasts
  direct sales
  account management
Team size: varied from 3 to 6 members

## Slide 7: Development team
Responsible for:
  software development
  testing
  web design
  client support
  infrastructure (servers/deployment)
Team size: grew to 12 in first year - scaled back to maintenance team of 4 in Apr'03
Staff Retention: over 3 years only 3 developers left after a year but 1 came back

## Slide 8: Recruitment
Hired XP compatible people comfortable with our practices:
  No comments in code
  Collective ownership
  Pairing
Candidates paired with us for half a day

## Slide 9: Release Planning
Domain: “Disruptive” technology
  new market, new product, no direct competitors
  as we learned about the market we focussed on specific market sectors based on earned value
Strategy: develop specific stories to learn about client needs then provide generic toolkit support for same functionality
Frequency: Quarterly brainstorm meetings were held to generate new product stories
  Some Product Development stories were selected per month
  Other stories were specific services per client generated as a result of client meetings

## Slide 10: Iteration Planning
Monday morning, company standup meeting, followed by Customer team meeting
  to list of stories (on flipchart paper) for this week and next week with ranking (1,2,3..) and any deadlines marked
Velocity metric for iteration just finished is calculated
After lunch, Developers assemble for collective estimating of all cards on the table
  Quick overview of the commercial priorities from Customer team for Developers
  Estimates (in ideal days) for stories on table agreed by group
    Decomposition for complex stories
    Main tasks per story noted on index cards
Developers explain estimates to Customer team, who make final cut bounded by measured velocity

## Slide 11: Writing Stories
Stories are tokens for a conversation between Customer and Dev
Written on index cards
Useful format:
  As <role> I want <function>
  so that <business benefit>
Also title, author, date of writing
Avoid implementation details

## Slide 13: Tracking
Measure your velocity
  Total of story estimates completed in an iteration
Recorded on internal wiki web
Iterations of fixed duration make it easier to compare
Load Factor is depracated

## Slide 14: Visible Feedback
Visible iteration plan
  Story and Task Cards pinned on a pinboard create a “wall Gantt”
Coloured stickers are used to indicate progress on tasks in iteration plan
  Red for unfinished
  Yellow for development complete
  Green for customer accepted

## Slide 15: Standups
Standup “Checkov”
  What happened yesterday?
  Any new cards?
  Any meetings?
  Who’s “exposed”?
  Mark time spent
  Who’s pairing with who?
If you can’t keep it under 15 mins use a kitchen timer!

## Slide 16: Selecting pairs
Worked through iteration stories in priority order
No story owners
Team select tasks and form pairs based on previous work and preference using a pair rotation rule as a guide
  A+B -> B+C -> C+D ..
Team lead only step in where problems arise

## Slide 17: Simple Design and Refactoring
Refactoring: A series of small steps, each of which changes the program’s internal structure without changing its external behaviour
Simple Design
  Code for present needs
  Remove redundant code
Keeping the codebase tidy makes it more malleable
IDE support helps!
Connextra used IBM VisualAge for Java at the start but migrated to Eclipse to take advantage of the tool support for refactoring like extract method, etc.

## Slide 18: Collective Ownership
Modules are owned by the team not by individuals
Everyone has the right to check out and modify any code (in a pair)
  Things are fixed when they are found
All programmers are familiar with all of the code
  Bus Factor of: n-1
  Team can accept absences
No-one can be identified to a piece of code
  Eliminates a blame culture

## Slide 19: Coding Standards
Team agrees on a set of coding standards they adhere to
  Reached by consensus
  Everyone agrees to follow them
  No reformatting according to individual tastes!
Same development tools and preferences on each workstation
  Any person can pair equally well on any machine
Developers May Find This Hard
  Explain advantages of collective ownership and lack of blame culture

## Slide 20: Pair Programming
All code written in pairs at a single workstation
  Convex desks
  Large screens
Each developer has a locker and adjustable chair but no desk
Developers take turns to drive
Pairs work together for less than a day

## Slide 21: Continuous integration
Nightly builds are for wimps (Kent Beck)
  We build and integrate hourly
Reduces interface mismatch
Reduces the impact of collisions
  Only a small amount of code has changed
  Everyone remembers what they have done
The sooner code is integrated the sooner many pairs of eyes will refactor and simplify it

## Slide 22: Testing
Test should be automated
  Xunit framework
Levels of Testing
  Unit
  Acceptance/Functional
Test first design
  Test cases are written before the code
  forces us to design the code from a client’s point of view
Mock objects

## Slide 23: Metaphor
The architecture is captured by a system metaphor
  a simple shared story of how the whole system works which guides development
Example:
  C3 Payroll System was like an assembly line with parts and bins
  Calculations were moved from bin to bin

## Slide 24: 40 hour week
Pair programming is very intense and tiring.
Typical day:
09:15 - 09:30 arrive / time for emails
09:45 - 10:00 standup team meeting
10:00 - 12:30 paired development
12:30 - 14:00 lunch (often eaten together)
14:00 - 17:30 paired development

## Slide 25: Retrospectives
The team looks back on a past period of work so that they can learn from their experience and apply this learning to future projects
Started using Retrospectives after talking to RoleModel Software at XP2001
Retrospectives helped us to improve our process:
  Communication both inside and outside the company
    Improved Planning Game, Standup meetings
    Client Support
  Our development environment
    Language, IDE, OS

## Slide 26: Why hold a Retrospective?
To reflect and learn from the past
To decide how the team will work in the future
To improve communication within the team
To allow a team to own and drive their development process

## Slide 27: Innovation
A Gold Card is reserved time for learning and exploration ”XP Perspectives” 2002
Index Card with a gold star on it!
  Entitles developer to 1 day of work on new ideas
  2 cards per month
  Developer chooses when to use them
  Demonstrated at weekly “Show & Tell”
Resulted in new product features, development tool improvements and motivated team

## Slide 28: Food and Toys
A kitchen where we could prepare food and eat together
Developers lunch at local cafe
Bar downstairs
Tacky gifts